## Slide 1: Unit II Agile Development Process
Agile Development: Agile manifesto, agility and cost of change,
Agile principles, myth of planned development
Tools for Agile Project Management
Scrum- process flow, scrum roles, events and artifacts
Scrum cycle description, product backlog, sprint planning meeting
sprint backlog, sprint execution, daily scrum meeting
maintaining sprint backlog and burn-down chart, sprint review and retrospective.
Agile Practices: test driven development, refactoring, pair programming, continuous integration, exploratory testing versus scripted testing
Department of Computer Engineering, VIIT , Pune-48

## Slide 2: What is Agile?
Agile --readiness for motion, move quickly and easily, dexterity in motion
Agility
  The ability to both create and respond to change in order to profit in a turbulent business environment
    Companies need to determine the amount of agility they need to be competitive.
Department of Computer Engineering, VIIT , Pune-48

## Slide 3: Agile Software Development
Agile software development is a conceptual framework for software engineering that promotes development iterations throughout the life-cycle of the project.
Software developed during one unit of time is referred to as an iteration, which may last from one to four weeks.
Agile methods also emphasize working software as the primary measure of progress.
Department of Computer Engineering, VIIT , Pune-48

## Slide 4: Agile Software Development: Intro
Characteristics of Agile Software Development
-- Light Weighted methodology
-- Small to medium sized teams
-- vague and/or changing requirements
-- vague and/or changing techniques
-- Simple design
Department of Computer Engineering, VIIT , Pune-48

## Slide 5: 1. Agile Software Development
Agile software development is a group of software development methods based on iterative and incremental development, where requirements and solutions evolve through collaboration between self-organizing, cross-functional teams.
  Methods
  Iterative
  Incremental
It promotes adaptive planning, evolutionary development and delivery, a time-boxed iterative approach, and encourages rapid and flexible response to change.
It is a conceptual framework that promotes foreseen interactions throughout the development cycle.
The Agile Manifesto[ introduced the term in 2001. (Wiki, 21 Aug 12)
Let’s take this definition apart.
Department of Computer Engineering, VIIT , Pune-48

## Slide 6: a. Software Development Method
A software development methodology or system development methodology in software engineering is a framework that is used to structure, plan, and control the process of developing an information system.
Department of Computer Engineering, VIIT , Pune-48

## Slide 7: b. Software Engineering / Software Development
Software Engineering (WIKI) (SE) is the application of a systematic, disciplined, quantifiable approach to the design, development, operation, and maintenance of software, and the study of these approaches; that is, the application of engineering to software.
Software development is the process of conceiving, specifying, designing, programming, documenting, testing, and bug fixing involved in creating and maintaining applications, frameworks, or other software components.(WIKI)
Department of Computer Engineering, VIIT , Pune-48

## Slide 8: c. Information System
An information system (IS) - is any combination of information technology (IT) and people's activities that support operations, management and decision making.
In a very broad sense, the term information system is frequently used to refer to the interaction between people, processes, data and technology.
In this sense, the term is used to refer
  not only to the information and communication technology (ICT) that an organization uses,
  but also to the way in which people interact with this technology in support of business processes. (Wiki)
Department of Computer Engineering, VIIT , Pune-48

## Slide 9: d. Iterative and Incremental Development
Iterative and Incremental development is at the heart of a cyclic software development process developed in response to the weaknesses of the waterfall model.
It starts with an initial planning and ends with deployment with the cyclic interactions in between.
Iterative and incremental development are essential parts of the Rational Unified Process, Extreme Programming and generally the various agile software development frameworks.
It follows a similar process to the “plan-do-check-act” cycle of business process improvement.
Department of Computer Engineering, VIIT , Pune-48

## Slide 10: e. Time-Boxed Approach
In time management, a time box allots a fixed period of time for an activity.
Timeboxing plans activity by allocating time boxes.
Department of Computer Engineering, VIIT , Pune-48

## Slide 11: Introductory Thoughts
Fears regarding software development led to a number of pioneers / industry experts to develop the Agile Manifesto based up some firm values and principles.
Practitioners had become afraid that repeated software failures could not be stopped without some kind of guiding process to guide development activities.
Department of Computer Engineering, VIIT , Pune-48

## Slide 12: Common Fears
Practitioners were afraid that
  The project will produce the wrong product
  The project will produce a product of poor quality
  The project will be late
  We’ll have to work 80 hour weeks
  We’ll have to break commitments
  We won’t be having fun.
Department of Computer Engineering, VIIT , Pune-48

## Slide 13: Agile Alliance/Agreement
Several individuals, The Agile Alliance,
  motivated to make activities
  such that certain outputs and artifacts are predictably produced.
  Around 2000, these notables got together to address common development problems.
Goal: outline values and principles to allow software teams to
  develop quickly and
  respond to change.
Department of Computer Engineering, VIIT , Pune-48

## Slide 14
These activities stand up in large part to runaway processes.
  Failure to achieve certain goals was met with ‘more process.’ Schedules slipped; budgets bloated, and processes became even larger.
The Alliance (17) created a statement of values: termed the manifesto of the Agile Alliance.
They then developed the 12 Principles of Agility.
Department of Computer Engineering, VIIT , Pune-48

## Slide 15: The Manifesto for Agile Software Development
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.”
Kent Beck et al
Department of Computer Engineering, VIIT , Pune-48

## Slide 16: Value 1: Individuals and Interactions over Processes and Tools
Strong players: a must, but can fail if don’t work together.
Strong player: not necessarily an ‘ace;’ work well with others!
  Communication and interacting is more important than raw talent.
‘Right’ tools are vital to smooth functioning of a team.
Start small. Find a free tool and use until you can demo you’ve expand it. Don’t assume bigger is better. Start with white board; flat files before going to a huge database.
Building a team more important than building environment.
  Some managers build the environment and expect the team to fall together.
  Doesn’t work.
  Let the team build the environment on the basis of need.
Department of Computer Engineering, VIIT , Pune-48

## Slide 17: Value 2: Working Software over Comprehensive Documentation
Code – not ideal medium for communicating rationale and system structure.
  Team needs to produce human readable documents describing system and design decision rationale.
Too much documentation is worse than too little.
  Take time; more to keep in sync with code; Not kept in sync? it is a lie and misleading.
Short rationale and structure document.
  Keep this in sync; Only highest level structure in the system kept.
Department of Computer Engineering, VIIT , Pune-48

## Slide 18: Value 3: Customer Collaboration over Contract Negotiation
Not possible to describe software requirements up front and leave someone else to develop it within cost and on time.
Customers cannot just cite needs and go away
Successful projects require customer feedback on a regular and frequent basis – and not dependent upon a contract.
Department of Computer Engineering, VIIT , Pune-48

## Slide 19: Value 4: Responding to Change over Following a Plan
Course of a project cannot be predicted far into the future.
Better planning strategy – make detailed plans for the next few weeks, very rough plans for the next few months, and extremely rough plans beyond that.
Need to know what we will be working on the next few weeks; roughly for the next few months; a vague idea what system will do after a year.
Only invest in a detailed plan for immediate tasks; once plan is made, difficult to change due to commitment.
  But rest of plan remains flexible. The lower resolution parts of the plan can be changed with relative ease.
Department of Computer Engineering, VIIT , Pune-48

## Slide 20: What is Agility?
 Effective (rapid and adaptive) response to change (team members, new technology, requirements)
 Effective communication in structure and attitudes among all team members, technological and business people, software engineers and managers。
 Drawing the customer into the team.
Planning in an uncertain world has its limits and plan must be flexible.
 Organizing a team so that it is in control of the work performed
 Rapid, incremental delivery of software
Department of Computer Engineering, VIIT , Pune-48

## Slide 21: An Agile Process
 Is driven by customer descriptions of what is required
(scenarios). Some assumptions:
 Recognizes that plans are short-lived (some requirements will persist, some will change. Customer priorities will change)
 Develops software iteratively with a heavy emphasis on construction activities (design and construction are interleaved, hard to say how much design is necessary before construction. Design models are proven as they are created. )
 Analysis, design, construction and testing are not predictable.
 Thus has to Adapt as changes occur due to unpredictability
 Delivers multiple ‘software increments’, deliver an operational prototype or portion of an OS to collect customer feedback for adaption.
Department of Computer Engineering, VIIT , Pune-48

## Slide 22: Extreme programming
Perhaps the best-known and most widely used agile method is XP.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.
Department of Computer Engineering, VIIT , Pune-48

## Slide 23: Extreme Programming (XP)
 The most widely used agile process, originally proposed by Kent Beck in 2004. It uses an object-oriented approach.
 XP Planning
 Begins with the listening, leads to creation of “user stories” that describes required output, features, and functionality. Customer assigns a value(i.e., a priority) to each story.
 Agile team assesses each story and assigns a cost (development weeks. If more than 3 weeks, customer asked to split into smaller stories)
 Working together, stories are grouped for a deliverable increment next release.
 A commitment (stories to be included, delivery date and other project matters) is made. Three ways: 1. Either all stories will be implemented in a few weeks, 2. high priority stories first, or 3. the riskiest stories will be implemented first.
 After the first increment “project velocity”, namely number of stories implemented during the first release is used to help define subsequent delivery dates for other increments. Customers can add stories, delete existing stories, change values of an existing story, split stories as development work proceeds.
Department of Computer Engineering, VIIT , Pune-48

## Slide 24: Extreme Programming (XP)
 XP Design ( occurs both before and after coding as refactoring is encouraged)
 Follows the KIS principle (keep it simple) Nothing more nothing less than the story.
 Encourage the use of CRC (class-responsibility-collaborator) cards in an object-oriented context. The only design work product of XP. They identify and organize the classes that are relevant to the current software increment.
 For difficult design problems, suggests the creation of “spike solutions”—a design prototype for that portion is implemented and evaluated.
 Encourages “refactoring”—an iterative refinement of the internal program design. Does not alter the external behavior yet improve the internal structure. Minimize chances of bugs. More efficient, easy to read.
 XP Coding
 Recommends the construction of a unit test for a story before coding starts. So implementer can focus on what must be implemented to pass the test.
 Encourages “pair programming”. Two people work together at one workstation. Real time problem solving, real time review for quality assurance. Take slightly different roles.
 XP Testing
 All unit tests are executed daily and ideally should be automated. Regression tests are conducted to test current and previous components.
 “Acceptance tests” are defined by the customer and executed to assess customer visible functionality.
Department of Computer Engineering, VIIT , Pune-48

## Slide 25: Extreme programming practices 1
Department of Computer Engineering, VIIT , Pune-48

## Slide 26: Extreme programming practices 2
Department of Computer Engineering, VIIT , Pune-48

## Slide 27: The XP release cycle
Department of Computer Engineering, VIIT , Pune-48

## Slide 28: Agility Principles - I
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face–to–face conversation.
Department of Computer Engineering, VIIT , Pune-48

## Slide 29
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity – the art of maximizing the amount of work not done – is essential.
The best architectures, requirements, and designs emerge from self–organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
Department of Computer Engineering, VIIT , Pune-48

## Slide 30: Agile Principles (12)
The following principles are those that differentiate agile processes from others.
Department of Computer Engineering, VIIT , Pune-48

## Slide 31: Principle 1: Our Highest Priority is to Satisfy the Customer through Early and Continuous Delivery of Valuable Software
Number of practices have significant impact upon quality of final system:
1. Strong correlation between quality and early delivery of a partially functioning system.
  The less functional the initial delivery, the higher the quality of the final delivery.
2. Another strong correlation exists between final quality and frequently deliveries of increasing functionality.
  The more frequent the deliveries, the higher the final quality.
Agile processes deliver early and often.
  Simple system first followed by systems of increasing functionality every few weeks.
  Customers may use these systems in production, or
  May choose to review existing functionality and report on changes to be made.
  Regardless, they must provide meaningful feedback.
Department of Computer Engineering, VIIT , Pune-48

## Slide 32: Principle 2: Welcome Changing Requirements, even late in Development. Agile Processes harness change for the Customer’s Competitive Advantage.
This is a statement of attitude.
Participants in an agile process are not afraid of change.
  Requirement changes are good;
  Means team has learned more about what it will take to satisfy the market.
Agile teams work to keep the software structure flexible, so requirement change impact is minimal.
Moreso, the principles of object oriented design help us to maintain this kind of flexibility.
Department of Computer Engineering, VIIT , Pune-48

## Slide 33: Principle 3: Deliver Working Software Frequently (From a couple of weeks to a couple of months with a preference to the shorter time scale.
We deliver working software.
  Deliver early and often.
The goal of delivering software that satisfies the customer’s needs.
Department of Computer Engineering, VIIT , Pune-48

## Slide 34: Principle 4: Business People and Developers Must Work Together Daily throughout the Project.
For agile projects, there must be significant and frequent interaction between the
  customers,
  developers, and
  stakeholders.
An agile project must be continuously guided.
Department of Computer Engineering, VIIT , Pune-48

## Slide 35: Principle 5: Build Projects around Motivated Individuals. (Give them the environment and support they need, and trust them to get the job done.)
An agile project has people the most important factor of success.
  All other factors, process, environment, management, etc., are considered to be second order effects, and are subject to change if they are having an adverse effect upon the people.
Example: if the office environment is an obstacle to the team, change the office environment.
If certain process steps are obstacles to the team, change the process steps.
Department of Computer Engineering, VIIT , Pune-48

## Slide 36: Principle 6: The Most Efficient and Effective Method of Conveying Information to and within a Development Team is face-to-face Communications.
In agile projects, developers talk to each other.
  The primary mode of communication is conversation.
  Documents may be created, but there is no attempt to capture all project information in writing.
An agile project team does not demand written specs, written plans, or written designs.
  They may create them if they perceive an immediate and significant need, but they are not the default.
  The default is conversation.
Department of Computer Engineering, VIIT , Pune-48

## Slide 37: Principle 7: Working Software is the Primary Measure of Progress
Agile projects measure their progress by measuring the amount of working software.
  Progress not measusred by phase we are in, or
  by the volume of produced documentation or
  by the amount of code they have created.
Agile teams are 30% done when 30% of the necessary functionality is working.
Department of Computer Engineering, VIIT , Pune-48

## Slide 38: Principle 8: Agile Processes promote sustainable development The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
An agile project is not run like a 50 yard dash; it is run like a marathon.
  The team does not take off at full speed and try to maintain that speed for the duration.
  Rather they run at a fast, but sustainable, pace.
Running too fast leads to stress, shortcuts.
Agile teams pace themselves.
  They don’t allow themselves to get too tired.
  They don’t borrow tomorrow’s energy to get a bit more done today.
  They work at a rate that allows them to maintain the highest quality standards for the duration of the project.
Department of Computer Engineering, VIIT , Pune-48

## Slide 39: Principle 9: Continuous Attention to Technical Excellence and Good Design enhances Agility.
High quality is the key to high speed.
  The way to go fast is to keep the software as clean and robust as possible.
  Thus, all agile team-members are committed to producing only the highest quality code they can.
  They do not make messes and then tell themselves they’ll clean it up when they have more time.
  Do it right the first time!
Department of Computer Engineering, VIIT , Pune-48

## Slide 40: Principle 10: Simplicity – the art of maximizing the amount of work not done – is essential.
Agile teams take the simplest path that is consistent with their goals.
  They don’t anticipate tomorrow’s problems and try to defend against them today.
  Rather they do the simplest and highest quality work today, confident that it will be easy to change if and when tomorrows problems arise.
Department of Computer Engineering, VIIT , Pune-48

## Slide 41: Principle 11: The Best Architectures, Requirements, and Designs emerge from Self-Organizing Teams
An agile team is a self organizing team.
  Responsibilities are not handed to individual team members from the outside.
  Responsibilities are communicated to the team as a whole, and the team determines the best way to fulfill them.
Agile team members work together on all project aspects.
  Each is allowed input into the whole.
  No single team member is responsible for the architecture, or the requirements, or the tests, etc.
  The team shares those responsibilities and each team member has influence over them.
Department of Computer Engineering, VIIT , Pune-48

## Slide 42: Principle 12: At regular Intervals, the Team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
An agile team continually adjusts its organization, rules, conventions, relationships, etc.
An agile team knows that its environment is continuously changing, and knows that they must change with that environment to remain agile.
Department of Computer Engineering, VIIT , Pune-48

## Slide 43: Agility and the Cost of Change
Conventional wisdom is that the cost of change increases nonlinearly as a project progresses. It is relatively easy to accommodate a change when a team is gathering requirements early in a project. If there are any changes, the costs of doing this work are minimal. But if the middle of validation testing, a stakeholder is requesting a major functional change. Then the change requires a modification to the architectural design, construction of new components, changes to other existing components, new testing and so on. Costs escalate quickly.
A well-designed agile process may “flatten” the cost of change curve by coupling incremental delivery with agile practices such as continuous unit testing and pair programming. Thus team can accommodate changes late in the software project without dramatic cost and time impact.
Department of Computer Engineering, VIIT , Pune-48

## Slide 44: Agility and the Cost of Change
Department of Computer Engineering, VIIT , Pune-48

## Slide 45: Tools for Agile Project Management
In agile development, the emphasis on building the right product as per customer needs. Therefore, the agile testers needs to monitor their project constantly. There are many tools available for this purpose.
1. Agilean
First one on the list of agile project management tools is Agilean. It is a SaaS enterprise workflow automation and project management software solution that is basically created to be used by small-medium IT enterprises. The main features of Agilean include project planning, execution, monitor, impediments and response plan, stand up meeting automation, release management, retrospective analysis, and visualized reports.
Department of Computer Engineering, VIIT , Pune-48

## Slide 46
2. Wrike
Another great one from the list of the best agile project management tools is Wrike that is one of the best in terms of integrating email with project management, having main features inside. It is built to scale and drive results by giving you the flexibility you might need to manage multiple projects and teams at one place. Along the Agile process, you going to get the accurate, up-to-date information and you can insert & add any important information inside. Planning should be easier, there will be always accurate information and real-time reports and analytics that going to save your time and help in analyzing the situation. This is for sure one of the resources that your team might d like to use daily: customization supportive & collaboration tools and many other things that will keep your team focused.
Department of Computer Engineering, VIIT , Pune-48

## Slide 47
3. JIRA
JIRA is a tool developed for bug and issue tracking and project management to software and mobile development processes. The JIRA dashboard has many useful functions & features which are able to handle different issues easily. Some of its key features and issues are: issue types, workflows, screens, fields and issue attributes. Some of these features you won’t find elsewhere. The dashboard on JIRA can be customized to match your business processes.
JIRA is a defect tracking tool which is used for Agile testing as well as project management. This tool is not only used for recording, reporting but also integrated with code development environment.
Features:
JIRA Query Language helps to create quick filters with a single click
Estimations help your team become more accurate and efficient
Reporting functionality gives team critical insight into their agile process
Extensive reporting functionality gives your team critical insight into their agile process.
Allows creating custom workflows of any size which is helpful to build, test, and release software
Department of Computer Engineering, VIIT , Pune-48

## Slide 48
4. Trello
I guess many of you already know about Trello, one of the most used and well-known project management applications. It has both free and premium accounts that give you a great chance to use most of the common functions. The structure of Trello is based on the kanban methodology. All the projects are represented by boards, that contain lists.
Every list has progressive cards that you make as drag-and-drop. Users that are related to the board can be assigned to said cards. Also, it has many nice, small but not less useful features I would like to indicate: writing comments, inserting attachments, notes, due dates, checklists, colored labels, integration with other apps, etc. Additionally, Trello is supported by all mobile platforms. What I also like about Trello is that this tool can be used both for work, like we do it in Apiumhub, and personal processes.
Department of Computer Engineering, VIIT , Pune-48

## Slide 49
5. Backlog
Backlog is an all-in-one online project management tool for task management, version control, and bug tracking. With features like subtasking, custom issue fields, and Gantt charts, it’s easy for teams to define, organize, and track their work.
Burndown charts, Git & SVN repositories, and Wikis help developers review, track, release, and document their code. And targeted notifications keep everyone in the loop along the way. Bringing together the organizational benefits of project management with the power and convenience of code management, Backlog enhances team collaboration across organizations large and small.
Department of Computer Engineering, VIIT , Pune-48

## Slide 50
6. Jmeter:
The Apache JMeter application is an open source agile performance testing tool. It is used to load functional test behavior and measure performance of the website.
Features:
Ability to load and performance test different applications/server and protocols
Full featured Test IDE for fast Test Plan recording
It offers complete portability and 100% Java purity
Data analysis and visualization plugins offers great extensibility
Functions can be used to offer dynamic input to test or provide data manipulation
Easy Continuous Integration using third party libraries for tools like Maven, Gradle,and Jenkins
Department of Computer Engineering, VIIT , Pune-48

## Slide 51
7. Pivotal Tracker is a tool that helps developers for planning project for software development. It's mainly based on agile development methods. However, it works effectively with all kinds of projects.
Features:
Support for ActiveResource
Ability to get a list of all the projects
Project transparency at a glance
Move and edit multiple stories at once
Department of Computer Engineering, VIIT , Pune-48

## Slide 52
List of other tools for Agile project management
Kanbanize
Assembla
Appium:
Selenium
Bug Shooting
Usersnap
SoapUI
qTest Scenario
Qmetry
QAcomplete
Enterprise Tester: ETC…
Department of Computer Engineering, VIIT , Pune-48

## Slide 53: Agile Methods
Agile methods:
  Scrum
  Extreme Programming
  Adaptive Software Development (ASD)
  Dynamic System Development Method (DSDM)

## Slide 54
Thank You