## Slide 1: Unit II Agile Development Process
Prof. M.P.Karnik
madhuri.chavan@viit.ac.in
Department of Computer Engineering
BRACT’S, Vishwakarma Institute of Information Technology, Pune-48
(An Autonomous Institute affiliated to Savitribai Phule Pune University)
(NBA and NAAC accredited, ISO 9001:2015 certified)

## Slide 2: Unit II Agile Development Process
Agile Development: Agile manifesto, agility and cost of change,
Agile principles, myth of planned development
Tools for Agile Project Management
Scrum- process flow, scrum roles, events and artifacts
Scrum cycle description, product backlog, sprint planning meeting
sprint backlog, sprint execution, daily scrum meeting
maintaining sprint backlog and burn-down chart, sprint review and retrospective.
Agile Practices: test driven development, refactoring, pair programming, continuous integration, exploratory testing versus scripted testing
Department of Computer Engineering, VIIT , Pune-48

## Slide 3: What is Agile?
Agile --readiness for motion, move quickly and easily, dexterity in motion
Agility
  The ability to both create and respond to change in order to profit in a turbulent business environment
    Companies need to determine the amount of agility they need to be competitive.
Department of Computer Engineering, VIIT , Pune-48

## Slide 4: Agile Software Development
Agile software development is a conceptual framework for software engineering that promotes development iterations throughout the life-cycle of the project.
Software developed during one unit of time is referred to as an iteration, which may last from one to four weeks.
Agile methods also emphasize working software as the primary measure of progress.
Department of Computer Engineering, VIIT , Pune-48

## Slide 5: Agile Software Development: Intro
Characteristics of Agile Software Development
-- Light Weighted methodology
-- Small to medium sized teams
-- vague and/or changing requirements
-- vague and/or changing techniques
-- Simple design
Department of Computer Engineering, VIIT , Pune-48

## Slide 6: 1. Agile Software Development
Agile software development is a group of software development methods based on iterative and incremental development, where requirements and solutions evolve through collaboration between self-organizing, cross-functional teams.
  Methods
  Iterative
  Incremental
It promotes adaptive planning, evolutionary development and delivery, a time-boxed iterative approach, and encourages rapid and flexible response to change.
It is a conceptual framework that promotes foreseen interactions throughout the development cycle.
The Agile Manifesto[ introduced the term in 2001. (Wiki, 21 Aug 12)
Let’s take this definition apart.
Department of Computer Engineering, VIIT , Pune-48

## Slide 7: a. Software Development Method
A software development methodology or system development methodology in software engineering is a framework that is used to structure, plan, and control the process of developing an information system.
Department of Computer Engineering, VIIT , Pune-48

## Slide 8: b. Software Engineering / Software Development
Software Engineering (WIKI) (SE) is the application of a systematic, disciplined, quantifiable approach to the design, development, operation, and maintenance of software, and the study of these approaches; that is, the application of engineering to software.
Software development is the process of conceiving, specifying, designing, programming, documenting, testing, and bug fixing involved in creating and maintaining applications, frameworks, or other software components.(WIKI)
Department of Computer Engineering, VIIT , Pune-48

## Slide 9: c. Information System
An information system (IS) - is any combination of information technology (IT) and people's activities that support operations, management and decision making.
In a very broad sense, the term information system is frequently used to refer to the interaction between people, processes, data and technology.
In this sense, the term is used to refer
  not only to the information and communication technology (ICT) that an organization uses,
  but also to the way in which people interact with this technology in support of business processes. (Wiki)
Department of Computer Engineering, VIIT , Pune-48

## Slide 10: d. Iterative and Incremental Development
Iterative and Incremental development is at the heart of a cyclic software development process developed in response to the weaknesses of the waterfall model.
It starts with an initial planning and ends with deployment with the cyclic interactions in between.
Iterative and incremental development are essential parts of the Rational Unified Process, Extreme Programming and generally the various agile software development frameworks.
It follows a similar process to the “plan-do-check-act” cycle of business process improvement.
Department of Computer Engineering, VIIT , Pune-48

## Slide 11: e. Time-Boxed Approach
In time management, a time box allots a fixed period of time for an activity.
Timeboxing plans activity by allocating time boxes.
Department of Computer Engineering, VIIT , Pune-48

## Slide 12: Introductory Thoughts
Fears regarding software development led to a number of pioneers / industry experts to develop the Agile Manifesto based up some firm values and principles.
Practitioners had become afraid that repeated software failures could not be stopped without some kind of guiding process to guide development activities.
Department of Computer Engineering, VIIT , Pune-48

## Slide 13: Common Fears
Practitioners were afraid that
  The project will produce the wrong product
  The project will produce a product of poor quality
  The project will be late
  We’ll have to work 80 hour weeks
  We’ll have to break commitments
  We won’t be having fun.
Department of Computer Engineering, VIIT , Pune-48

## Slide 14: Agile Alliance/Agreement
Several individuals, The Agile Alliance,
  motivated to make activities
  such that certain outputs and artifacts are predictably produced.
  Around 2000, these notables got together to address common development problems.
Goal: outline values and principles to allow software teams to
  develop quickly and
  respond to change.
Department of Computer Engineering, VIIT , Pune-48

## Slide 15
These activities stand up in large part to runaway processes.
  Failure to achieve certain goals was met with ‘more process.’ Schedules slipped; budgets bloated, and processes became even larger.
The Alliance (17) created a statement of values: termed the manifesto of the Agile Alliance.
They then developed the 12 Principles of Agility.
Department of Computer Engineering, VIIT , Pune-48

## Slide 16: The Manifesto for Agile Software Development
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.”
Kent Beck et al
Department of Computer Engineering, VIIT , Pune-48

## Slide 17: Value 1: Individuals and Interactions over Processes and Tools
Strong players: a must, but can fail if don’t work together.
Strong player: not necessarily an ‘ace;’ work well with others!
  Communication and interacting is more important than raw talent.
‘Right’ tools are vital to smooth functioning of a team.
Start small. Find a free tool and use until you can demo you’ve expand it. Don’t assume bigger is better. Start with white board; flat files before going to a huge database.
Building a team more important than building environment.
  Some managers build the environment and expect the team to fall together.
  Doesn’t work.
  Let the team build the environment on the basis of need.
Department of Computer Engineering, VIIT , Pune-48

## Slide 18: Value 2: Working Software over Comprehensive Documentation
Code – not ideal medium for communicating rationale and system structure.
  Team needs to produce human readable documents describing system and design decision rationale.
Too much documentation is worse than too little.
  Take time; more to keep in sync with code; Not kept in sync? it is a lie and misleading.
Short rationale and structure document.
  Keep this in sync; Only highest level structure in the system kept.
Department of Computer Engineering, VIIT , Pune-48

## Slide 19: Value 3: Customer Collaboration over Contract Negotiation
Not possible to describe software requirements up front and leave someone else to develop it within cost and on time.
Customers cannot just cite needs and go away
Successful projects require customer feedback on a regular and frequent basis – and not dependent upon a contract.
Department of Computer Engineering, VIIT , Pune-48

## Slide 20: Value 4: Responding to Change over Following a Plan
Course of a project cannot be predicted far into the future.
Better planning strategy – make detailed plans for the next few weeks, very rough plans for the next few months, and extremely rough plans beyond that.
Need to know what we will be working on the next few weeks; roughly for the next few months; a vague idea what system will do after a year.
Only invest in a detailed plan for immediate tasks; once plan is made, difficult to change due to commitment.
  But rest of plan remains flexible. The lower resolution parts of the plan can be changed with relative ease.
Department of Computer Engineering, VIIT , Pune-48

## Slide 21: What is Agility?
 Effective (rapid and adaptive) response to change (team members, new technology, requirements)
 Effective communication in structure and attitudes among all team members, technological and business people, software engineers and managers。
 Drawing the customer into the team.
Planning in an uncertain world has its limits and plan must be flexible.
 Organizing a team so that it is in control of the work performed
 Rapid, incremental delivery of software
Department of Computer Engineering, VIIT , Pune-48

## Slide 22: An Agile Process
 Is driven by customer descriptions of what is required
(scenarios). Some assumptions:
 Recognizes that plans are short-lived (some requirements will persist, some will change. Customer priorities will change)
 Develops software iteratively with a heavy emphasis on construction activities (design and construction are interleaved, hard to say how much design is necessary before construction. Design models are proven as they are created. )
 Analysis, design, construction and testing are not predictable.
 Thus has to Adapt as changes occur due to unpredictability
 Delivers multiple ‘software increments’, deliver an operational prototype or portion of an OS to collect customer feedback for adaption.
Department of Computer Engineering, VIIT , Pune-48

## Slide 23: Extreme programming
Perhaps the best-known and most widely used agile method is XP.
Extreme Programming (XP) takes an ‘extreme’ approach to iterative development.
  New versions may be built several times per day;
  Increments are delivered to customers every 2 weeks;
  All tests must be run for every build and the build is only accepted if tests run successfully.
Department of Computer Engineering, VIIT , Pune-48

## Slide 24: Extreme Programming (XP)
 The most widely used agile process, originally proposed by Kent Beck in 2004. It uses an object-oriented approach.
 XP Planning
 Begins with the listening, leads to creation of “user stories” that describes required output, features, and functionality. Customer assigns a value(i.e., a priority) to each story.
 Agile team assesses each story and assigns a cost (development weeks. If more than 3 weeks, customer asked to split into smaller stories)
 Working together, stories are grouped for a deliverable increment next release.
 A commitment (stories to be included, delivery date and other project matters) is made. Three ways: 1. Either all stories will be implemented in a few weeks, 2. high priority stories first, or 3. the riskiest stories will be implemented first.
 After the first increment “project velocity”, namely number of stories implemented during the first release is used to help define subsequent delivery dates for other increments. Customers can add stories, delete existing stories, change values of an existing story, split stories as development work proceeds.
Department of Computer Engineering, VIIT , Pune-48

## Slide 25: Extreme Programming (XP)
 XP Design ( occurs both before and after coding as refactoring is encouraged)
 Follows the KIS principle (keep it simple) Nothing more nothing less than the story.
 Encourage the use of CRC (class-responsibility-collaborator) cards in an object-oriented context. The only design work product of XP. They identify and organize the classes that are relevant to the current software increment.
 For difficult design problems, suggests the creation of “spike solutions”—a design prototype for that portion is implemented and evaluated.
 Encourages “refactoring”—an iterative refinement of the internal program design. Does not alter the external behavior yet improve the internal structure. Minimize chances of bugs. More efficient, easy to read.
 XP Coding
 Recommends the construction of a unit test for a story before coding starts. So implementer can focus on what must be implemented to pass the test.
 Encourages “pair programming”. Two people work together at one workstation. Real time problem solving, real time review for quality assurance. Take slightly different roles.
 XP Testing
 All unit tests are executed daily and ideally should be automated. Regression tests are conducted to test current and previous components.
 “Acceptance tests” are defined by the customer and executed to assess customer visible functionality.
Department of Computer Engineering, VIIT , Pune-48

## Slide 26: Extreme programming practices 1
Department of Computer Engineering, VIIT , Pune-48

## Slide 27: Extreme programming practices 2
Department of Computer Engineering, VIIT , Pune-48

## Slide 28: The XP release cycle
Department of Computer Engineering, VIIT , Pune-48

## Slide 29: Agility Principles - I
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face–to–face conversation.
Department of Computer Engineering, VIIT , Pune-48

## Slide 30
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity – the art of maximizing the amount of work not done – is essential.
The best architectures, requirements, and designs emerge from self–organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
Department of Computer Engineering, VIIT , Pune-48

## Slide 31: Agile Principles (12)
The following principles are those that differentiate agile processes from others.
Department of Computer Engineering, VIIT , Pune-48

## Slide 32: Principle 1: Our Highest Priority is to Satisfy the Customer through Early and Continuous Delivery of Valuable Software
Number of practices have significant impact upon quality of final system:
1. Strong correlation between quality and early delivery of a partially functioning system.
  The less functional the initial delivery, the higher the quality of the final delivery.
2. Another strong correlation exists between final quality and frequently deliveries of increasing functionality.
  The more frequent the deliveries, the higher the final quality.
Agile processes deliver early and often.
  Simple system first followed by systems of increasing functionality every few weeks.
  Customers may use these systems in production, or
  May choose to review existing functionality and report on changes to be made.
  Regardless, they must provide meaningful feedback.
Department of Computer Engineering, VIIT , Pune-48

## Slide 33: Principle 2: Welcome Changing Requirements, even late in Development. Agile Processes harness change for the Customer’s Competitive Advantage.
This is a statement of attitude.
Participants in an agile process are not afraid of change.
  Requirement changes are good;
  Means team has learned more about what it will take to satisfy the market.
Agile teams work to keep the software structure flexible, so requirement change impact is minimal.
Moreso, the principles of object oriented design help us to maintain this kind of flexibility.
Department of Computer Engineering, VIIT , Pune-48

## Slide 34: Principle 3: Deliver Working Software Frequently (From a couple of weeks to a couple of months with a preference to the shorter time scale.
We deliver working software.
  Deliver early and often.
The goal of delivering software that satisfies the customer’s needs.
Department of Computer Engineering, VIIT , Pune-48

## Slide 35: Principle 4: Business People and Developers Must Work Together Daily throughout the Project.
For agile projects, there must be significant and frequent interaction between the
  customers,
  developers, and
  stakeholders.
An agile project must be continuously guided.
Department of Computer Engineering, VIIT , Pune-48

## Slide 36: Principle 5: Build Projects around Motivated Individuals. (Give them the environment and support they need, and trust them to get the job done.)
An agile project has people the most important factor of success.
  All other factors, process, environment, management, etc., are considered to be second order effects, and are subject to change if they are having an adverse effect upon the people.
Example: if the office environment is an obstacle to the team, change the office environment.
If certain process steps are obstacles to the team, change the process steps.
Department of Computer Engineering, VIIT , Pune-48

## Slide 37: Principle 6: The Most Efficient and Effective Method of Conveying Information to and within a Development Team is face-to-face Communications.
In agile projects, developers talk to each other.
  The primary mode of communication is conversation.
  Documents may be created, but there is no attempt to capture all project information in writing.
An agile project team does not demand written specs, written plans, or written designs.
  They may create them if they perceive an immediate and significant need, but they are not the default.
  The default is conversation.
Department of Computer Engineering, VIIT , Pune-48

## Slide 38: Principle 7: Working Software is the Primary Measure of Progress
Agile projects measure their progress by measuring the amount of working software.
  Progress not measusred by phase we are in, or
  by the volume of produced documentation or
  by the amount of code they have created.
Agile teams are 30% done when 30% of the necessary functionality is working.
Department of Computer Engineering, VIIT , Pune-48

## Slide 39: Principle 8: Agile Processes promote sustainable development The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
An agile project is not run like a 50 yard dash; it is run like a marathon.
  The team does not take off at full speed and try to maintain that speed for the duration.
  Rather they run at a fast, but sustainable, pace.
Running too fast leads to stress, shortcuts.
Agile teams pace themselves.
  They don’t allow themselves to get too tired.
  They don’t borrow tomorrow’s energy to get a bit more done today.
  They work at a rate that allows them to maintain the highest quality standards for the duration of the project.
Department of Computer Engineering, VIIT , Pune-48

## Slide 40: Principle 9: Continuous Attention to Technical Excellence and Good Design enhances Agility.
High quality is the key to high speed.
  The way to go fast is to keep the software as clean and robust as possible.
  Thus, all agile team-members are committed to producing only the highest quality code they can.
  They do not make messes and then tell themselves they’ll clean it up when they have more time.
  Do it right the first time!
Department of Computer Engineering, VIIT , Pune-48

## Slide 41: Principle 10: Simplicity – the art of maximizing the amount of work not done – is essential.
Agile teams take the simplest path that is consistent with their goals.
  They don’t anticipate tomorrow’s problems and try to defend against them today.
  Rather they do the simplest and highest quality work today, confident that it will be easy to change if and when tomorrows problems arise.
Department of Computer Engineering, VIIT , Pune-48

## Slide 42: Principle 11: The Best Architectures, Requirements, and Designs emerge from Self-Organizing Teams
An agile team is a self organizing team.
  Responsibilities are not handed to individual team members from the outside.
  Responsibilities are communicated to the team as a whole, and the team determines the best way to fulfill them.
Agile team members work together on all project aspects.
  Each is allowed input into the whole.
  No single team member is responsible for the architecture, or the requirements, or the tests, etc.
  The team shares those responsibilities and each team member has influence over them.
Department of Computer Engineering, VIIT , Pune-48

## Slide 43: Principle 12: At regular Intervals, the Team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.
An agile team continually adjusts its organization, rules, conventions, relationships, etc.
An agile team knows that its environment is continuously changing, and knows that they must change with that environment to remain agile.
Department of Computer Engineering, VIIT , Pune-48

## Slide 44: Agility and the Cost of Change
Conventional wisdom is that the cost of change increases nonlinearly as a project progresses. It is relatively easy to accommodate a change when a team is gathering requirements early in a project. If there are any changes, the costs of doing this work are minimal. But if the middle of validation testing, a stakeholder is requesting a major functional change. Then the change requires a modification to the architectural design, construction of new components, changes to other existing components, new testing and so on. Costs escalate quickly.
A well-designed agile process may “flatten” the cost of change curve by coupling incremental delivery with agile practices such as continuous unit testing and pair programming. Thus team can accommodate changes late in the software project without dramatic cost and time impact.
Department of Computer Engineering, VIIT , Pune-48

## Slide 45: Agility and the Cost of Change
Department of Computer Engineering, VIIT , Pune-48

## Slide 46: Tools for Agile Project Management
In agile development, the emphasis on building the right product as per customer needs. Therefore, the agile testers needs to monitor their project constantly. There are many tools available for this purpose.
1. Agilean
First one on the list of agile project management tools is Agilean. It is a SaaS enterprise workflow automation and project management software solution that is basically created to be used by small-medium IT enterprises. The main features of Agilean include project planning, execution, monitor , response plan, stand up meeting automation, release management, retrospective analysis, and visualized reports.
Department of Computer Engineering, VIIT , Pune-48

## Slide 47
2. Wrike
Another great one from the list of the best agile project management tools is Wrike that is one of the best in terms of integrating email with project management, having main features inside. It is built to scale and drive results by giving you the flexibility you might need to manage multiple projects and teams at one place.
Along the Agile process, you going to get the accurate, up-to-date information and you can insert & add any important information inside. Planning should be easier, there will be always accurate information and real-time reports and analytics that going to save your time and help in analyzing the situation.
Department of Computer Engineering, VIIT , Pune-48

## Slide 48
3. JIRA
JIRA is a tool developed for bug and issue tracking and project management to software and mobile development processes. The JIRA dashboard has many useful functions & features which are able to handle different issues easily. The dashboard on JIRA can be customized to match your business processes.
JIRA is a defect tracking tool which is used for Agile testing as well as project management. This tool is not only used for recording, reporting but also integrated with code development environment.
Features:
JIRA Query Language helps to create quick filters with a single click
Estimations help your team become more accurate and efficient
Reporting functionality gives team critical insight into their agile process
Extensive reporting functionality gives your team critical insight into their agile process.
Department of Computer Engineering, VIIT , Pune-48

## Slide 49
4. Trello
Trello, one of the most used and well-known project management applications. The structure of Trello is based on the kanban methodology. All the projects are represented by boards, that contain lists.
Every list has progressive cards that you make as drag-and-drop. Users that are related to the board can be assigned to said cards. Also, it has many nice, small but not less useful features: writing comments, inserting attachments, notes, due dates, checklists, colored labels, integration with other apps, etc. Additionally, Trello is supported by all mobile platforms.
Department of Computer Engineering, VIIT , Pune-48

## Slide 50
5. Backlog
Backlog is an all-in-one online project management tool for task management, version control, and bug tracking. With features like subtasking, custom issue fields, and Gantt charts, it’s easy for teams to define, organize, and track their work.
Bringing together the organizational benefits of project management with the power and convenience of code management, Backlog enhances team collaboration across organizations large and small.
Department of Computer Engineering, VIIT , Pune-48

## Slide 51
6. Jmeter:
The Apache JMeter application is an open source agile performance testing tool. It is used to load functional test behavior and measure performance of the website.
Features:
Ability to load and performance test different applications/server and protocols
Full featured Test IDE for fast Test Plan recording
It offers complete portability and 100% Java purity
Data analysis and visualization plugins offers great extensibility
Functions can be used to offer dynamic input to test or provide data manipulation
Easy Continuous Integration using third party libraries for tools like Maven, Gradle,and Jenkins
Department of Computer Engineering, VIIT , Pune-48

## Slide 52
7. Pivotal Tracker is a tool that helps developers for planning project for software development. It's mainly based on agile development methods. However, it works effectively with all kinds of projects.
Features:
Support for ActiveResource
Ability to get a list of all the projects
Project transparency at a glance
Move and edit multiple stories at once
Department of Computer Engineering, VIIT , Pune-48

## Slide 53
List of other tools for Agile project management
Kanbanize
Assembla
Appium:
Selenium
Bug Shooting
Usersnap
SoapUI
qTest Scenario
Qmetry
QAcomplete
Enterprise Tester: ETC…
Department of Computer Engineering, VIIT , Pune-48

## Slide 54: Agile Methods
Agile methods:
  Scrum
  Extreme Programming
  Adaptive Software Development (ASD)
  Dynamic System Development Method (DSDM)
Department of Computer Engineering, VIIT , Pune-48

## Slide 55: Scrum - an agile process
SCRUM is an agile, lightweight process for managing and controlling software and product development in rapidly changing environments.
  Iterative, incremental process
  Team-based approach
  developing systems/ products with rapidly changing requirements
  Controls the confusion of conflicting interest and needs
  Improve communication and maximize cooperation
  Protecting the team from disturbances
  A way to maximize productivity
Department of Computer Engineering, VIIT , Pune-48

## Slide 56: Scrum
 Scrum—distinguishing features
Testing and documentation are on-going as the product is constructed
 Development work is partitioned into “packets”


Work units occurs in “sprints” and is derived from a “backlog” of existing
changing prioritized requirements
 Changes are not introduced in sprints (short term but stable) but in backlog.
 Meetings are very short (15 minutes daily) and sometimes conducted without chairs ( what did you do since last meeting? What obstacles are you encountering? What do you plan to accomplish by next meeting?)
 “demos” are delivered to the customer with the time-box allocated. May not contain all functionalities. So customers can evaluate and give feedbacks.
Department of Computer Engineering, VIIT , Pune-48

## Slide 57: Characteristics
Self-organizing teams.
Product progresses in a series of month-long “sprints”.
Requirements are captured as items in a list of “product backlog”
No specific engineering practices prescribed.
Uses generative rules to create an agile environment for delivering projects.
One of the “agile processes”.
Department of Computer Engineering, VIIT , Pune-48

## Slide 58: Functionality of Scrum
Department of Computer Engineering, VIIT , Pune-48

## Slide 59: Project Management Emphasis based on a Standard 30-day Sprint
Scrum: a definite project management emphasis.
Scrum Master: A Scrum project is managed by a Scrum Master, who can be considered as much a consultant or coach as a manager.
Sprint. Scrum has a fundamental 30-day development cycle called a Sprint, preceded by
  pre-Sprint activities and post-Sprint activities.
Daily Scrum: A short (less than 30 minutes) daily Scrum Meeting allows the team to monitor status and communicate problems.
Department of Computer Engineering, VIIT , Pune-48

## Slide 60: Product Backlog for Planning
Project planning is based on a Product Backlog, which contains
  functions and
  technology enhancements
intended for the project.
Two meetings are held –
  one to decide the features for the next Sprint and
  the other to plan out the work.

## Slide 61: Scrum - Queues
Product Backlog  Sprint Backlog  Sprint  Working increment of the Software
Scrum uses lightweight queue-based management and work-breakdown mechanisms.
Product Backlog queue: a low-tech customer-managed queue of demand requests for products.
Sprint: At launch time, a Sprint (30-day time-boxed iteration) does just-in-time planning
Sprint Backlog: queue for Sprint work-mgmt.
Department of Computer Engineering, VIIT , Pune-48

## Slide 62: Scrum - Management
Daily Scrum: Very notable and very visible
Is a daily standup,
  except that it is the team that is participating and sharing coordination information not a central project manager.
Scrum Master
  holds daily scrum and
  acts more as a facilitator and runs interference for the core team when blocks or issues arise. (Kennaley, SDLC 3.0, p. 31)
Department of Computer Engineering, VIIT , Pune-48

## Slide 63: Components of Scrum
  Scrum Roles
  The Process
  Scrum Artifacts
Department of Computer Engineering, VIIT , Pune-48

## Slide 64: Core Roles – Scrum Master
Scrum is facilitated by a Scrum Master –
Accountable for removing impediments for team to deliver sprint goal / deliverables.
Scrum Master is not the team leader, but acts as a buffer between the team and any distracting influences.
Scrum Master ensures process is used as intended.
Scrum Master is the enforcer of rules.
Scrum Master’s role: protect the Team and keep it focused on the tasks at hand.
Department of Computer Engineering, VIIT , Pune-48

## Slide 65: The Scrum Master
Represents management to the project
Responsible for enacting Scrum values and practices
Removes impediments
Ensure that the team is fully functional and productive
Enable close cooperation across all roles and functions
Shield the team from external interferences
Department of Computer Engineering, VIIT , Pune-48

## Slide 66: Core Roles – Development Team
The Development Team is responsible for delivering potentially shippable product increments at end of each Sprint.
Cross-functional
  QA, Programmers, UI Designers, etc.
Team = 3–9 people with cross-functional skills.
Team does actual work
  (analyze, design, develop, test, technical communication, document, etc.).
Team is self-organizing, even though they may interface with project management organizations (PMOs).
Membership can change only between sprints
Department of Computer Engineering, VIIT , Pune-48

## Slide 67: Core Roles – Product Owner
The Product Owner represents stakeholders and is the voice of the customer.
Product Owner is accountable for ensuring that the team delivers value to the business.
Product Owner
  writes customer-centric items (typically user stories),
  prioritizes them, and
  adds them to the product backlog.
Note:
Scrum teams should have one Product Owner.
May also be a member of the development team
Not recommend this person be Scrum Master.
Department of Computer Engineering, VIIT , Pune-48

## Slide 68: Product Owner
Define the features of the product
Decide on release date and content
Be responsible for the profitability of the product (ROI)
Prioritize features according to market value
Adjust features and priority every iteration, as needed
Accept or reject work results.
Knows what needs to be build and in what sequence this should be done
Typically a product manager
Department of Computer Engineering, VIIT , Pune-48

## Slide 69: The Process
Sprint Planning Meeting
Sprint
Daily Scrum
Sprint Review Meeting
Department of Computer Engineering, VIIT , Pune-48

## Slide 70: Sprint Planning Meeting
A collaborative meeting in the beginning of each Sprint between the Product Owner, the Scrum Master and the Team.
Takes 8 hours and consists of 2 parts (“before lunch and after lunch”)
Department of Computer Engineering, VIIT , Pune-48

## Slide 71: Sprint Planning Meeting
Sprint Planning
Meeting
Product Backlog
Team Capabilities
Business Conditions
Technology
Current Product
Sprint Backlog
Product Owner
Scrum Team
Management
Customers
Sprint Goal
Department of Computer Engineering, VIIT , Pune-48

## Slide 72: Parts of Sprint Planning Meeting
1st Part:
  Creating Product Backlog
  Determining the Sprint Goal.
  Participants: Product Owner, Scrum Master, Scrum Team
2nd Part:
  Participants: Scrum Master, Scrum Team
  Creating Sprint Backlog
Department of Computer Engineering, VIIT , Pune-48

## Slide 73: Pre-Project/Kickoff Meeting
A special form of Sprint Planning Meeting.
Meeting before the begin of the Project.
Department of Computer Engineering, VIIT , Pune-48

## Slide 74: Sprint
A month-long iteration, during which is incremented a product functionality
NO outside influence can interference with the Scrum team during the Sprint
Each Sprint begins with the Daily Scrum Meeting
Department of Computer Engineering, VIIT , Pune-48

## Slide 75: Sprints
Scrum projects make progress in a series of “sprints”
  Analogous to XP iterations.
Target duration is one month
  +/- a week or two
    But, a constant duration leads to a better rhythm
Product is designed, coded, and tested during the sprint.
Department of Computer Engineering, VIIT , Pune-48

## Slide 76
Sprint: basic unit of development in Scrum.
Sprint duration: one week to one month;
“Time Boxed" effort of a constant length.
Each sprint:
Preceded by a planning meeting,
  where the tasks for sprint are identified and an
  estimated commitment for the sprint goal made, and followed by a review or retrospective meeting, where the progress is reviewed and lessons for the next sprint are identified.
Department of Computer Engineering, VIIT , Pune-48

## Slide 77
During Sprint, team creates finished portions of a product. (an increment)
Features going into a Sprint come from the product backlog: a prioritized list of requirements.
  Which backlog items go into sprint (sprint goals) determined during Sprint Planning Mtg.
Sprint Goal
  sets up minimum success criterion for the Sprint and
  keeps the team focused on the broader picture rather than narrowly on the task at hand.
Department of Computer Engineering, VIIT , Pune-48

## Slide 78
The team then determines how many selected items can be completed during the next sprint.
These then go into the Sprint Backlog.
Sprint Backlog is property of the development team, During a sprint, no one is allowed to edit the sprint backlog except for development team.
Development: time-boxed; Sprint must end on time;
Requirements not completed for any reason?
are omitted and returned to Product Backlog.
When Sprint is done, team demonstrates software.
Department of Computer Engineering, VIIT , Pune-48

## Slide 79: Daily Scrum
Is a short (15 minutes long) meeting, which is held every day before the Team starts working
Participants: Scrum Master (which is the chairman), Scrum Team
Every Team member should answer on 3 questions
Department of Computer Engineering, VIIT , Pune-48

## Slide 80: Daily Scrum
Is NOT a problem solving session
Is NOT a way to collect information about WHO is behind the schedule
Is a meeting in which team members make commitments to each other and to the Scrum Master
Is a good way for a Scrum Master to track the progress of the Team
Department of Computer Engineering, VIIT , Pune-48

## Slide 81: Questions
What did you do since the last Scrum?
What are you doing until the next Scrum?
What is stopping you getting on with the work?
Department of Computer Engineering, VIIT , Pune-48

## Slide 82: Sprint Review Meeting
Is held at the end of each Sprint
Business functionality which was created during the Sprint is demonstrated to the Product Owner
Informal, should not distract Team members of doing their work
Department of Computer Engineering, VIIT , Pune-48

## Slide 83: Sprint Retrospective Meeting
Scrum Team only
Feedback meeting
Three questions
  Start
  Stop
  Continue
Don’t skip for the first 5-6 sprints!!!
Department of Computer Engineering, VIIT , Pune-48

## Slide 84: Scrum Artifacts
Product Backlog
Sprint Backlog
Burn down Charts
Department of Computer Engineering, VIIT , Pune-48

## Slide 85: Product Backlog
Requirements for a system, expressed as a prioritized list of Backlog Items
Is managed and owned by a Product Owner
Spreadsheet (typically)
Usually is created during the Sprint Planning Meeting
Can be changed and re-prioritized before each Planning Meeting
Department of Computer Engineering, VIIT , Pune-48

## Slide 86: Product Backlog
A list of all desired work on the project
  Usually a combination of
    story-based work (“let user search and replace”)
    task-based work (“improve exception handling”)
List is prioritized by the Product Owner
  Typically a Product Manager, Marketing, Internal Customer, etc.
Department of Computer Engineering, VIIT , Pune-48

## Slide 87: Product Backlog
Requirements for a system, expressed as a prioritized list of Backlog Items
Is managed and owned by a Product Owner
Spreadsheet (typically)
Usually is created during the Sprint Planning Meeting
Can be changed and re-prioritized before each PM
Department of Computer Engineering, VIIT , Pune-48

## Slide 88: Artifact: Product Backlog
Product backlog is an ordered list of "requirements" that is maintained for a product
Contains Product Backlog Items ordered by the Product Owner based on
  considerations like risk,
  business value,
  dependencies,
  date needed, etc.
Features added to backlog commonly written in story format
The product backlog is the “What” that will be built, sorted in the relative order it should be built in.
  Product Owner is ultimately responsible for ordering the stories on the backlog for the Development Team.
Department of Computer Engineering, VIIT , Pune-48

## Slide 89: Artifact: Product Backlog
The product backlog contains rough estimates of both business value and development effort, these values are often stated in story points using a rounded Fibonacci sequence.
Those estimates help the Product Owner to gauge the timeline and may influence ordering of backlog items.
  Example, if the “add spellcheck” and “add table support” features have the same business value, the one with the smallest development effort will probably have higher priority, because the Return on Investment is higher.
Department of Computer Engineering, VIIT , Pune-48

## Slide 90: Artifacts – The Product Backlog 2
Product Owner: responsible for the product backlog and the business value of each item listed.
Development Team: responsible for the estimated effort to complete each backlog item.
Team contributes by estimating Items and User-Stories, either in “Story-points” or in “estimated hours.”
Department of Computer Engineering, VIIT , Pune-48

## Slide 91: Sprint Backlog
A subset of Product Backlog Items, which define the work for a Sprint
Is created ONLY by Team members
Each Item has it’s own status
Should be updated every day
Department of Computer Engineering, VIIT , Pune-48

## Slide 92: Sprint Backlog
No more then 300 tasks in the list
If a task requires more than 16 hours, it should be broken down
Team can add or subtract items from the list. Product Owner is not allowed to do it.
Is a good warning monitor
Department of Computer Engineering, VIIT , Pune-48

## Slide 93: From Sprint Goal to Sprint Backlog
Scrum team takes the Sprint Goal and decides what tasks are necessary
Team self-organizes around how they’ll meet the Sprint Goal
  Manager doesn’t assign tasks to individuals
Managers don’t make decisions for the team
Sprint Backlog is created
Department of Computer Engineering, VIIT , Pune-48

## Slide 94: Sprint Backlog during the Sprint
Changes
  Team adds new tasks whenever they need to in order to meet the Sprint Goal
  Team can remove unnecessary tasks
  But: Sprint Backlog can only be updated by the team
Estimates are updated whenever there’s new information
Department of Computer Engineering, VIIT , Pune-48

## Slide 95: Sprint Backlog
A subset of Product Backlog Items, which define the work for a Sprint
Is created ONLY by Team members
Each Item has it’s own status
Should be updated every day
Department of Computer Engineering, VIIT , Pune-48

## Slide 96: Sample Sprint Backlog
Department of Computer Engineering, VIIT , Pune-48

## Slide 97: Artifacts: Sprint Backlog
Sprint Backlog: list of work the Development Team must address during the next sprint.
List derived by selecting stories/features from the top of the product backlog until the Development Team feels it has enough work to fill the sprint.
Thinking: This is done by the Development Team asking "Can we also do this?" and adding stories/features to the sprint backlog.
History: Development Team should note velocity of previous Sprints (total story points completed from each of the last sprints stories) when selecting stories/features for the new sprint.
Use number as guide for "effort" they can complete.
Department of Computer Engineering, VIIT , Pune-48

## Slide 98: Artifacts: Sprint Backlog
Stories/features: broken down into tasks by Development Team- should normally be between four and sixteen hours of work.
With this level of detail the Development Team understands exactly what to do, and potentially, anyone can pick a task from the list.
Tasks on sprint backlog are never assigned; tasks are signed up for. by team members during daily scrum, according to priority and member skills.
Sprint backlog is property of Team, and all included estimates are provided by the Development Team.
Department of Computer Engineering, VIIT , Pune-48

## Slide 99: Artifacts - Increment
The “increment” is sum of all Product Backlog Items completed during a sprint and all previous sprints.
At end of a sprint, Increment must be done according to Scrum Team's definition of done.
The increment must be in usable condition regardless of whether the Product Owner decides to actually release it.
Department of Computer Engineering, VIIT , Pune-48

## Slide 100: Burn down Charts
Are used to represent “work done”.
Are wonderful Information Radiators
3 Types:
  Sprint Burn down Chart (progress of the Sprint)
  Release Burn down Chart (progress of release)
  Product Burn down chart (progress of the Product)
Department of Computer Engineering, VIIT , Pune-48

## Slide 101: Artifacts: Burn Down
The sprint burn down chart is a publicly displayed chart showing remaining work in the sprint backlog.
Updated every day; gives a simple view of the sprint progress.
Other types of burn down:
Release burn down chart: shows amount of work left to complete the target commitment for a Product Release
  This normally spans multiple iterations
Alternative Release burn down chart: basically does the same, but clearly shows scope changes to Release Content, by resetting the baseline.

## Slide 102: Sprint Burn down Chart
Depicts the total Sprint Backlog hours remaining per day
Shows the estimated amount of time to release
Ideally should burn down to zero to the end of the Sprint.
Department of Computer Engineering, VIIT , Pune-48

## Slide 103: Release Burn down Chart
Will the release be done on right time?
X-axis: sprints
Y-axis: amount of hours remaining
The estimated work remaining can also burn up
Department of Computer Engineering, VIIT , Pune-48

## Slide 104: Alternative Release Burn down Chart
Consists of bars (one for each sprint)
Values on the Y-axis: positive AND negative
Is more informative then a simple chart
Department of Computer Engineering, VIIT , Pune-48

## Slide 105: Product Burn down Chart
Is a “big picture” view of project’s progress (all the releases)
Department of Computer Engineering, VIIT , Pune-48

## Slide 106: Scaling Scrum
A typical Scrum team is 6-10 people
Jeff Sutherland - up to over 800 people
"Scrum of Scrums" or what called "Meta-Scrum“
Frequency of meetings is based on the degree of coupling between packets
Department of Computer Engineering, VIIT , Pune-48

## Slide 107: Sprint Burndown Chart
Department of Computer Engineering, VIIT , Pune-48

## Slide 108: XP@Scrum
Scrum is an effective project management wrapper for eXtreme Programming development practices, which enables agile projects to become scalable and developed by distributed teams of developers.
Department of Computer Engineering, VIIT , Pune-48

## Slide 109: Pros/Cons
Advantages
  Completely developed and tested features in short iterations
  Simplicity of the process
  Clearly defined rules
  Increasing productivity
  Self-organizing
  each team member carries a lot of responsibility
  Improved communication
  Combination with Extreme Programming
Drawbacks
  “Undisciplined hacking” (no written documentation)
  Violation of responsibility
  Current mainly carried by the inventors
Department of Computer Engineering, VIIT , Pune-48

## Slide 110
Department of Computer Engineering, VIIT , Pune-48

## Slide 111
Agile Practices:
test driven development,
refactoring
pair programming
continuous integration
exploratory testing versus scripted testing
Department of Computer Engineering, VIIT , Pune-48

## Slide 112: Test driven development
TEST DRIVEN DEVELOPMENT (TDD) approach first, the test is developed which specifies and validates what the code will do.
It means, test cases are created before code is written. The purpose of TDD is to make the code clearer, simple and bug-free.
Test-Driven Development starts with designing and developing tests for every small functionality of an application.
TDD instructs developers to write new code only if an automated test has failed. This avoids duplication of code.
Department of Computer Engineering, VIIT , Pune-48

## Slide 113
The simple concept of TDD is to write and correct the failed tests before writing new code (before development).
This helps to avoid duplication of code as we write a small amount of code at a time in order to pass tests. (Tests are nothing but requirement conditions that we need to test to fulfill them).
Test-Driven development is a process of developing and running automated test before actual development of the application.
Hence, TDD sometimes also called as Test First Development.
Example of TDD
A condition for Password acceptance:
The password should be between 5 to 10 characters.
Department of Computer Engineering, VIIT , Pune-48

## Slide 114: This article is contributed by Kanchan Kulkarni
It is a process of modifying the code in order to pass a test designed previously.
It more emphasis on production code rather than test case design.
Test-driven development is a process of modifying the code in order to pass a test designed previously.
TDD includes refactoring a code i.e. changing/adding some amount of code to the existing code without affecting the behavior of the code.
TDD when used, the code becomes clearer and simple to understand.
Department of Computer Engineering, VIIT , Pune-48

## Slide 115: Refactoring
What is Refactoring ?
Refactoring is the process of changing a software system in such a way that it does not alter the external behavior of the code yet improves its internal structure.
Why refactor?
When you need to either fix a bug or add a new feature, then implementing the code necessary would be a lot easier once you had refactored it to be in a more stable, and understandable state.
The most suitable time to start refactoring is when you are fixing bugs or adding a new feature, and it should be done during the life cycle of the project not at the end.
Testing while Refactoring
Its important to perform regular tests during refactoring to make sure that you do not break anything during refactoring as refactoring main concern is not to change the API.
https://www.slideshare.net/MayadaGhanem/refactor-49832754
Department of Computer Engineering, VIIT , Pune-48

## Slide 116
Programming team look for possible software improvements and make these improvements even where there is no immediate need for them.
This improves the understandability of the software and so reduces the need for documentation.
Changes are easier to make because the code is well-structured and clear.
However, some changes requires architecture refactoring and this is much more expensive.
Department of Computer Engineering, VIIT , Pune-48

## Slide 117: Examples of Refactoring
Re-organization of a class hierarchy to remove duplicate code.
Tidying up and renaming attributes and methods to make them easier to understand.
The replacement of inline code with calls to methods that have been included in a program library.
Department of Computer Engineering, VIIT , Pune-48

## Slide 118: Pair programming
In XP, programmers work in pairs, sitting together to develop code.
This helps develop common ownership of code and spreads knowledge across the team.
It serves as an informal review process as each line of code is looked at by more than 1 person.
It encourages refactoring as the whole team can benefit from this.
Measurements suggest that development productivity with pair programming is similar to that of two people working independently.
Department of Computer Engineering, VIIT , Pune-48

## Slide 119
All production code is written by two programmers sitting at one machine.
  This practice ensures that all code is reviewed as it is written and results in better Design, testing and better code.
Some programmers object to pair programming without ever trying it.
  It does take some practice to do well, and you need to do it well for a few weeks to see the results.
  Ninety percent of programmers who learn pair programming prefer it, so it is recommended to all teams.
Pairing, in addition to providing better code and tests, also serves to communicate knowledge throughout the team.
Department of Computer Engineering, VIIT , Pune-48

## Slide 120
In XP, programmers work in pairs, sitting together to develop code.
This helps develop common ownership of code and spreads knowledge across the team.
It serves as an informal review process as each line of code is looked at by more than 1 person.
It encourages refactoring as the whole team can benefit from this.
Measurements suggest that development productivity with pair programming is similar to that of two people working independently.
Department of Computer Engineering, VIIT , Pune-48

## Slide 121
In pair programming, programmers sit together at the same workstation to develop the software.
Pairs are created dynamically so that all team members work with each other during the development process.
The sharing of knowledge that happens during pair programming is very important as it reduces the overall risks to a project when team members leave.
Pair programming is not necessarily inefficient and there is evidence that a pair working together is more efficient than 2 programmers working separately.
Department of Computer Engineering, VIIT , Pune-48

## Slide 122: Continuous integration
Continuous Integration (CI) is a development practice that requires developers to integrate code into a shared repository several times a day. Each check-in is then verified by an automated build, allowing teams to detect problems early.
Agile methods allow software and systems teams to respond quickly to the changes. Continuous Integration helps systems development teams be agile and respond to rapid business changes, while at the same time ensuring that the actual hardware and software under development are in constant sync.
Department of Computer Engineering, VIIT , Pune-48

## Slide 123
With continuous integration, developers feed in their partially complete work back into the central repository on a regular basis and run tests.
This helps developers identify what exactly broke a build and what steps to take to mitigate the error. Continuous running of tests makes the development process seamless.
Department of Computer Engineering, VIIT , Pune-48

## Slide 124: Exploratory testing versus scripted testing
EXPLORATORY TESTING is a type of software testing where Test cases are not created in advance but testers check system on the fly.
They may note down ideas about what to test before test execution. The focus of exploratory testing is more on testing as a "thinking" activity.
Exploratory Testing is widely used in Agile models and is all about discovery, investigation, and learning.
It emphasizes personal freedom and responsibility of the individual tester.
Department of Computer Engineering, VIIT , Pune-48

## Slide 125
Under scripted testing, you design test cases first and later proceed with test execution.
On the contrary, exploratory testing is a simultaneous process of test design and test execution all done at the same time.
Scripted Test Execution is usually a non-thinking activity where testers execute the test steps and compare the actual results with expected results.
Such test execution activity can be automated does not require many cognitive skills.
Department of Computer Engineering, VIIT , Pune-48

## Slide 126
Exploratory testing -
Is not random testing but it is ad-hoc testing with a purpose of finding bugs
Is cognitively (thinking) structured as compared to the procedural structure of scripted testing.
It is not a technique but it is an approach. What actions you perform next is governed by what you are doing currently.
Department of Computer Engineering, VIIT , Pune-48

## Slide 127
When use exploratory testing?
Exploratory testing can be used extensively when
  The testing team has experienced testers
  Early iteration is required
  There is a critical application
  New testers entered into the team
In Software Engineering, Exploratory testing is performed to overcome the limitations of scripted testing. It helps in improving Test Case suite. It empathizes on learning and adaptability.
Department of Computer Engineering, VIIT , Pune-48

## Slide 128
Scripted Testing | Exploratory Testing
Directed from requirements | Directed from requirements and exploring during testing
Determination of test cases well in advance | Determination of test cases during testing
Confirmation of testing with the requirements | Investigation of system or application
Emphasizes prediction and decision making | Emphasizes adaptability and learning
Involves confirmed testing | Involves Investigation
Is about Controlling tests | Is about Improvement of test design
Like making a speech - you read from a draft | Like making a conversation - it's spontaneous
The script is in control | The tester's mind is in control
Department of Computer Engineering, VIIT , Pune-48

## Slide 129: References
https://www.unf.edu › ~broggio › cen6016 › classnotes › 6a.Agile Software.
www.uml.org.cn › softwareprocess
https://www.unf.edu › ~broggio › cen6016 › classnotes › Lecture 12 - Agi...
Data taken from Ganesh.Sambasivam@isoftplc.comak
SDLC 3.0 book; Google;Scattered Notes,Course Textbook
Department of Computer Engineering, VIIT , Pune-48

## Slide 130: References
[1]. Abrahamsson P, Salo O and Ronkainen J. Agile software development methods (Review and analysis).
[2]. Scott W Ambler. Agile model driven development.
[3]. Cohen D, Lindvall M, Costa P. Agile software development.
[4]. http://en.wikipedia.org/wiki/Agile_Modeling.
[5]. http://en.wikipedia.org/wiki/Extreme_Programming.
[6]. http://en.wikipedia.org/wiki/Agile_Unified_process.
[7]. http://en.wikipedia.org/wiki/Scrum_28development29.
Agile Development-Dr. M. Zhu
Slide Set to accompany,Software Engineering: A Practitioner’s Approach, 7/e, by Roger S. Pressman, Slides copyright © 1996, 2001, 2005, 2009 by Roger S. Pressman-
Department of Computer Engineering, VIIT , Pune-48

## Slide 131
Thank You
Department of Computer Engineering, VIIT , Pune-48